User Acceptance Testing (UAT) Template

| Date | 25 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9989 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks |  |

Project Overview:

Project Name: Script-Controlled ACL – Restrict Record Access Based on Field Value

Project Description: A ServiceNow solution that uses script-controlled ACLs to restrict access to records based on the value of the Classification field (Confidential records are visible only to the viewer role, admin or the record owner).

Project Version: 1.0

Testing Period: 21 September 2026 to 24 September 2026

Testing Scope:

Secure Records table and Classification field; role u_confidential_viewer; script-controlled read, write and delete ACLs; list, form and REST access; reclassification.

User stories USN-1 to USN-14 and requirements FR-1 to FR-7 (see the Requirement Analysis documents).

Testing Environment:

URL/Location: ServiceNow Personal Developer Instance (https://<your-instance>.service-now.com)  |  Source: https://github.com/dkarthik7237/script-acl.git

Credentials (if required): Test users – standard user, confidential viewer, record owner and admin (passwords not recorded in this document).

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Create Secure Record with classification | 1. Open Secure Records > New 2. Enter title, owner, Classification = Confidential 3. Submit | Record saved with the chosen classification | Record saved with classification | Pass |
| TC-002 | Standard user views the list | 1. Impersonate standard user 2. Open Secure Records list | Only Public and Internal records appear | Only Public and Internal records appeared | Pass |
| TC-003 | Direct link to Confidential record (standard user) | 1. Copy the sys_id link of a Confidential record 2. Open it as the standard user | Access is denied | Access denied | Pass |
| TC-004 | Viewer role access | 1. Impersonate confidential viewer 2. Open list and a Confidential record | All records visible and open | All records visible and opened | Pass |
| TC-005 | Owner access without viewer role | 1. Impersonate the owner 2. Open own Confidential record | Owner can open own record | Owner opened own record | Pass |
| TC-006 | Unauthorised edit or delete | 1. As standard user try to edit and delete a Confidential record | Edit and delete are blocked | Edit and delete blocked | Pass |
| TC-007 | Reclassify Confidential to Public | 1. As admin change classification 2. Refresh standard user's list | Record becomes visible | Record became visible | Pass |
| TC-008 | REST API respects ACLs | 1. Call GET /api/now/table/u_secure_record as standard user | Only permitted rows returned | Only permitted rows returned | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | No defects were raised during UAT | N/A | N/A | N/A | All 8 UAT cases passed. Add any real defects found on your instance here. |

Sign-off:

Tester Name: Bommanasamy S, Boopathi S, Dharshan P, Dheepak Karthik S, Dineshkumar A

Date: 25 September 2026

Signature: [Tester's Signature]

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.